## Slide 1: Strategic Operations Center
Weekly Standup 02/21
Asanka Nanayakkara, Cyriac Domini, Daniel Bedich, Shantanu Bhardwaj

## Slide 2: Presentation Overview
Project Details
Tasks Accomplished
Demo
Risks
Tasks Planned

## Slide 3: Project Details
Strategic Operations Center
Dashboard of flights
  Shows details of flights
  Displays critical issues
  Pub/Sub functionality for immediate updates
User Chat
  General chat
  Filtered chat
  Search capabilities

## Slide 4: Tasks Accomplished
Created a working Login Page
Created Front-end of Dashboard
Set Up Rails 5 Back-end
Made Models for Data
  Users
  Critical Flights
  Recovery Flights
Connected Back-end to Front-end

## Slide 5: Demo
Dashboard Demo

## Slide 6: Risks / Obstacles
Ubuntu VM fails/problems
Lack of helpful documentation for ActionCable

## Slide 7: Tasks Planned
Finish Front-end Functionality with Connected Back-end
Fix UI Issues
Clean Up Code
Document Code
Test Code
Find Integrable Chat App
Meet With Sponsor