## Slide 1: Strategic Operations Center
Weekly Standup 01/26
Asanka Nanayakkara, Cyriac Domini, Daniel Bedich, Shantanu Bhardwaj

## Slide 2: Presentation Overview
Problem Statement
Roles and Responsibilities
Tasks Accomplished
Risks
Tasks Planned

## Slide 3: Problem Statement
Strategic Operations Center (SOC): Our organization has hundreds of flights that are flown each day. We would like to build an application that is a dashboard of our flights, with ability to identify critical issues. And this tool shall have the ability for the SOC members to communicate among themselves to resolve critical issues. The application shall have the following features
a. Publish/subscribe functionality so that as the data changes, user’s screens are updated immediately.
b. Tracking communication among SOC members and associating communications with key entities
c. Dashboard for flights to identify critical issues
d. Ability to search past communications

## Slide 4: Problem Statement
Dashboard
  Shows Flight Information
  Create Critical Issues Messages
  Add/Chose Backup Flights
  Accept/Decline Availability of Flight Team Members
  Update Information Automatically
Chat
  General Chat
  Filtered Chat Based on Roles
  Search Capabilities
  Update Chat Automatically

## Slide 5: Roles and Responsibilities

## Slide 6: Tasks Accomplished
Met With Contact
  Went over problem
  Looked at existing app
  Discussed possible solutions
Looked at different options for the dashboard. Considerations:
  CMSs like Joomla
  Open source dashboards
  Rails based dashboard with a simple front end frameworks like Angular
More concrete general meeting times
Roles set

## Slide 7: Risks
Scheduling time to work together
Hard deadline - Not finish in time
Having to reinvent chat app
Choosing the right framework
Learning curve

## Slide 8: Tasks Planned
Start making use cases
Start making story cards
Set up sprints
Start making Rails prototype
Find chat app / framework
Continue contacting sponsor